Community’s City Center Plan

2019 – Year End Report

ACTIONS COMPLETED:

Two major partnership efforts support multiple catalyst projects:

  - 1 Gigabit Downtown - created innovative public/private partnership with Antietam Cable to create a 1 Gigabit Downtown which will support business retention, expansion and attraction.  This initiative is supportive of several of the Catalyst Projects.

- 1 Gigabit Service is being offered by both Antietam Cable and New Frontier Solutions.

- Main Street Hagerstown developed and launched a logo and website: www.gigahubcity.com

- Communications produced a public information video piece (see: https://youtu.be/cNpp_DK59SUU) that we have promoted and we have attended tech conferences to promote the service.

- Information about 1 Gigabit Service is provided to business prospects.

  - The Urban Improvement Project – The City is working in partnership with Washington County, the Board of Education/Barbara Ingram School for the Arts, the Maryland Theatre, the University System of Maryland at Hagerstown (USMH), other community partners and private developers on the $40+ million Downtown Improvement Project.  The project includes:

- Expansion and renovation of the Maryland Theatre ($15M)

- Expansion of an educational complex to support Washington County Public Schools ($19.4M for BISFA expansion)

- An outdoor plaza connection ($2.9M).

- A Hospitality Education Center to support a new degree program in Hospitality & Tourism Management at USMH ($2M)

In December 2016, Maryland Governor Larry Hogan pledged $7 million towards this project over 5 years. State bond bills totaling $200,000 were awarded to assist the UIP project.  In FY 2018, $900,000 in a State Strategic Demolition Fund grant was awarded to support the Maryland Theatre, BOE, and plaza projects. In FY 2019, $500,000 was awarded in a Strategic Demolition Fund grant and it will be utilized by the Maryland Theatre and $400,000 was awarded in a Community Legacy grant and it will be used for the Plaza.  The newly expanded Maryland Theatre Performing Arts Complex had its grand opening on October 11.  Construction is underway on the Board of Education expansion and USMH Hospitality Management projects.  Planning is underway for the plaza and trail extension.  This initiative is supportive of several of the Catalyst Projects. UPDATED

Catalyst Project #1 – Office Development and Recruitment:

GOALS: To position downtown to compete for new office development using portions of Central Parking Lot to build 154,000 sf across three buildings.

- Class A Office Development on Central Parking Lot - The City and Bowman Development are in the exploratory phase on the Class A Office Building project.

- Marketing – Staff regularly use the concept renderings to market the proposed building to prospective office tenants.

- Minimum Square Footage to be Attracted – Attraction of a tenant or a combination of tenants to occupy a minimum of 20,000 sf is needed to move this from concept to a project.

Catalyst Project #2 – Maryland Theatre Expansion Project:

GOALS:  Expand and improve the facility, and grow from 150 to 225 performance days per year, increasing the audience by 60,000 annually.

- Expansion of Facility – Theatre Board contracted with Grimm & Parker Architects to design the expansion project and provide construction management.  Morgan-Keller was hired as the construction contractor.   Connectivity and shared space were coordinated with the WCPS officials. Ground breaking occurred in early summer 2018, the topping out ceremony was held on April 9, 2019, and the ribbon cutting ceremony was held on October 11, 2019. (Maryland Theatre)

- Support for Expansion of Facility – the Washington County Board of Commissioners and the Mayor and City Council of Hagerstown both provided up to $500,000 by each entity towards the architectural services for the expansion of the theatre facility. The County Commissioners awarded an additional $1.8 million for the project and the City awarded an additional $200,000 in 2018.  $5 million of the Governor’s Allocation for the Urban Improvement Project has been earmarked by the County Commissioners for the Maryland Theatre expansion project.  $200,000 in State bond funds were secured for the project. $800,000 in Maryland Strategic Demolition Fund grants were awarded for the project.  The project was awarded ARC grant funding for furniture, fixtures and equipment (FF&E).  The Theatre’s fund-raising consultant, CCS Fundraising, completed a feasibility study for the capital campaign which offered a very positive outcome, with the Theatre’s fund-raising campaign having raised $4,800,543 as of February 10, 2020 in private commitments and bequest, with many coming in the form of five year pledges.  In March 2019, the Mayor and City Council committed to providing an additional $300,000 to the project over three years starting in FY 2020.  The construction budget is fully funded.  A $2 million line of credit through the Maryland Department of Commerce, Middletown Valley Bank, and CNB Bank covers construction costs as the pending grants and private pledges come through.  Punch list items and a few remaining decorative items remain and expect to be completed in Spring 2020.  (Maryland Theatre)

UPDATED

Catalyst Project #3 – USMH Expansion Support:

GOALS: Support USMH growth from 500 to 750 students through the addition of new program offerings, and capture student housing opportunities with three (3) upper-floor renovation projects. The three (3) upper-floor renovation projects are planned to be implemented separately, in sequence to each other and throughout the 10 year plan.

1.  USMH Programming Expansion – USMH is continuing work on development of three new programs: Hospitality and Tourism Management, Physician Assistant, and Community Health.  The B.S. in Hospitality and Tourism Management through the University of Maryland Eastern Shore (UMES) has begun on a limited basis at USMH with the Spring 2020 semester.  Recruitment for a fuller Fall 2020 semester is proceeding. The former BB&T Building, 59 W. Washington Street, has been renovated by the owner for lease by USMH for the hospitality program on the first floor. The commercial kitchen, furniture, and all IT and audio-visual expenses are being paid directly by USMH, ultimately from privately-raised funds.  The Physician Assistant program through Frostburg State University (FSU) began in May 2019 in the new Agnita M. Stine Shreiber Health Sciences Center on Walnut Street.  Meritus, which owns the building, renovated the first floor for a physician practice. UMSH paid Meritus to renovate the third floor for the PA graduate program using local private contributions.  The Center was equipped and furnished through a combination of local private funding, a grant from ARC, and funding from FSU. The second floor will eventually be built out as additional Health Sciences Center space, once another clinical program is identified.  The B.S. in Community Health through Salisbury University (SU) began in Fall 2019 with little advanced opportunity to recruit before opening. The 2019-2020 academic year is SU’s recruitment year for a fuller Fall 2020 enrollment.  Classrooms in the USMH Main Building are used for the program.

2.  The intended new program offerings at USMH are outlined in the following chart:

| Program Offerings |  |  |  |
| --- | --- | --- | --- |
| Date | Program | New Students per Entering Class | Total Forecasted Program Enrollment (presumes 2-year FT completion rate) |
| Spring 2020 | BS in Hospitality Management & Tourism through UMES | 15-18 (excluding 1st – 2nd year) | 30 - 40 |
| Summer 2019 | MS in Physician Assistant through FSU | 25 | 50 |
| Fall 2019 | BS in Community Health through SU | 13-15 (excluding 1st - 2nd year) | 28 - 30 |

- Student Housing – The first student housing project at Patterson Hall was completed in 2015 and the apartments have generally been fully leased with eight students. The City was awarded $200,000 in Community Legacy grant funds in late 2016 to assist with development of a second Student Housing project in 2018/2019.  A Request for Proposals for the developer partner was posted and the City and USMH staff recommended the proposal by WLR for renovation of 140 W. Antietam Street.  The Mayor and City Council concurred and an agreement was developed between the City, USMH and WLR for this 2nd student housing project.  Construction was completed in time for the Summer 2019 semester. The building has 8 two-bedroom apartments and 2 one-bedroom apartments (ADA compliant), for a total housing of 18 people.  It is expected that most occupants will be Physician Assistant students.  A $200,000 Community Legacy grant was approved in late 2019 to assist with a third student housing project, but this project is still in the planning phase.  Additional USMH students (largely from the Physician Assistant program) looking for housing in the Spring and Summer of 2020 beyond what has been developed will be referred to private apartments, including recently renovated Hamilton Hotel apartments, that meet all the criteria required of the first two USMH housing projects.

| Student Housing |  |
| --- | --- |
| Date Available | Anticipated Housing Demand |
| Fall 2015 | 8 students (Patterson Hall: 4 two-bedroom apartments) |
| May 2019 | 18 students (Antietam Street apartments: 8 two bedroom en suite apartments and 2 one bedroom apartments) |
| May 2020 | 25 additional students will need to secure housing in a combination of the two USMH student housing projects and in private housing. |

UPDATED

Catalyst Project #4 – Hotel/Conference Center and Heritage Center/Commemorative Park:

GOALS: Construct 200-room “Upper Upscale” hotel (ie: Sheraton, Wyndham, Hilton). Programmed with adjacent 20,000 square-foot conference center.  Establish Civil War Heritage Center and Commemorative Park.

- Exploratory conversations to date.

- Project is more long-term in nature.

Catalyst Project #5 – Linking City Park/The Washington County Museum of Fine Arts and A&E District with Trail and New Housing:

GOALS: Construct multi-use trail linking City Park/WCMFA with the Arts & Entertainment District, and add 31 new townhomes along trail and rehab buildings to create 85 loft apartments (in 10 years).

Hagerstown Cultural Trail

Trail Construction

- Construction of Phase I of the trail began in April 2016 and was substantially complete by November 2017. The project was completed within budget.  The Grand Opening was June 17, 2017.

- Trail amenities include trash cans, three benches, artistic three shade structures, dog mitt stations, granite insets, and extensive landscaping.

- Utilizing a grant from the Maryland Heritage Area Authority, entrance signs, wayfinding signs, art interpretive signs, and interactive history displays, etc. were installed.

- Planning and fund-raising for Phase II of the trail from West Antietam Street to the Urban Improvement Project plaza and on to W. Washington Street is underway.  Due to delays in acquiring the land for the project, the construction will likely not occur now until 2012.

- Funding for the Plaza and Phase II of the Trail that is secured is:

  - $300,000 Program Open Space (FY 19)

  - $400,000 in Community Legacy (FY 19)

  - $100,000 in Maryland Heritage Area (FY 21)

  - $300,000 in Strategic Demolition Fund (FY 18) – spent undergrounding utilities

  - $1,057,000 in City Bond Funds ($657,000 past bond proceeds, $400,000 in future bond proceeds)

  - TOTAL = $2,157,000

- $875,000 was spent to install conduit to allow for undergrounding utilities in the are aof the UIP Plaza and Trail extension.  All wires were undergrounded by March 2019.  Project fund balance is $1,282,000.

Attractions:

- Completed art along the Trail includes: The Mural of Unusual Size, Rise (metal sculpture by Adam Curtis),  The Fantastical Garden ( metal sculpture by Alison Sigethy), Railroad Switch (laser cut metal sculpture by Vicki Scuri), POD (sculpture by Richard Deutsch), Rivulet (an interactive sculpture by Benefiel/McKibbin), and This little Light of Mine (mural by Eric Ricks).  The “Hands on the Trail” mural of hand images of those who attended the grand opening was installed near Park Circle.  The Trail also has a water feature, butterfly garden, historical markers, and geocaching activities.

- In Spring 2020, we will install the “Moller’s Sustained Wind” sculpture along the Trail south of Baltimore Street.

- The Washington County Arts Council is currently advertising a call for new “Faces of Hagerstown.” The Fine Arts Museum is planning a one-day Photo Marathon on April 18 and this would be photos in Hagerstown of various items (history, architecture, close-ups, etc.) which will replace the 10 “Faces” on West Lee Street and the 9 pictures on the adjacent pole wrap. The existing Faces will not be removed but simply re-faced with the new pictures saving cost.

- The City acquired the former Park Circle Service Center at 319 Summit Avenue and will remove the pavement and structures in March 2020. The Artist Selection Committee indicated that this location will be the next priority for public art. With City Council’s consent, staff will work with the Arts Council for a call for art here and apply for a Maryland State Arts Council grant.

UPDATED

Catalyst Project #6 – Expanded Downtown Arts/Events Programming:

GOALS: Leverage resources to produce more frequent events and build upon atmosphere created by popular downtown events.

Events

- A number of annual events took place downtown in 2018 including: Cabin Fever Blues Bash, St Patrick’s Day RunFest, Sweets on the Street, Maryland International Film Festival, Memorial Day celebrations, Western Maryland Blues Festival, the Tour of Washington County bicycle race, the Chalk Art Festival, the Miss Maryland Pageant, Shakespeare in the Park, the Washington County Free Library’s Longest Table, Thunder in the Square (two times – once in June and once in September), Hagerstown Hopes Pride Festival, USA Cycling Downtown Criterium bicycle race, the Downtown Block Party, the Dash n’ Splash fun run, Krumpe’s 5K race, What’s NXT Summer Slide, Augustoberfest, Taste of the Arts, City Center Ghost Tours, Spooky Sprint, Alsatia Mummer’s Parade, Veteran’s Day celebrations, Korean War Memorial event, awareness raising walks (Recovery Walk, Prayer Walk, Out of Darkness Walk, Walk for Freedom), City Center Tree Lighting, Christkindl Markt, Holly Fest, and Donut Drop. Porchfest was scheduled in 2018, but was cancelled due to weather.

- Wind Down Fridays – A series of six events were scheduled for 2018 (May 4, June 29, July 27 (cancelled due to rain), August 10, September 21 and October 5).

- St. Patrick’s Day Fun Run – Over 900 racers participated in this annual St. Patrick’s Day themed race in distances ranging from a one mile walk to a half marathon. An after party for runners followed the event.

- Event Guidelines – An event guidebook is under development and will serve as a resource to event organizers and create more event opportunities for downtown.

- The combination of the USMH Hospitality Center, which will seat 150 banquet-style and 200 auditorium-style, and new meeting space in the Maryland Theatre will complement one another in the recruitment of future conferences sized for these new venues.

Main Street Projects

- Main Street Work Groups –Nearly 50 volunteers are supporting Main Street Hagerstown through five (5) Work Groups on projects and initiatives intended to attract and retain businesses, investors, and property owners.

  - The Organization Work Group has maintained a web site to complement the City’s and to help visitors, residents, and business owners quickly find information about the downtown, developed volunteer and sponsorship forms, and held a volunteer recruitment and appreciation event.  Additionally, this work group is fundraising to support Main Street projects.

  - The Design Work Group secured grant funding to update and replace the downtown street pole banners, worked with a graphic designer to redesign the holiday street banners.  The banners were produced and installed in 2018.

  - The Clean, Safe and Green Work Group worked on ways to beautify and clean up city blocks by organizing spring and fall planting days along East Franklin Street. Additionally, Clean Safe and Green worked with city staff to add benches to the square and to update the lighting to LED lights on some cobra-head street lights.  They also researched Adopt a Block programs and will be piloting a program in downtown for 2019.

  - The Promotions Work Group continued social media presence on Facebook and Instagram. Promotions also planned and executed the Christkindl Markt, the Sweets on the Street event, and the Chalk Art Festival.  The group is planning additional events for 2019.

  - The Business Relations Work Group sends members of the ambassadorial committee to welcome new businesses to the Main Street area.  Business Relations also held business focus groups, secured grant funding to create a speaker series for businesses, and continued to host monthly downtown business forums.

- Façade Grant Program – The City administered a $25,000 Community Legacy grant for the Façade Grant Program for Commercial and Mixed-use Buildings in the Main Street area. The grant was awarded in late 2016 and the grant agreement was finalized in April 2017. (City and the State)

- Engine Room Art Space – Open Thursday through Sunday with fresh exhibits opening regularly.  Continues to grow and flourish with new and alternative exhibits and continues to create opportunities for the community to interact with the art themselves. (City)

Checking with staff

Catalyst Project #7 – Expanded Operations of the City Farmers’ Market:

GOALS: Expand operations from 7 to 35 hours per week.  Implement private management approach. Make necessary capital improvements. Re-brand.  Recruit additional tenants.

- Partnerships – The Farmers’ Market has entered into an initial two-year partnership with the Valley Co-op for usage of the backroom of the market (April 2017 – March 2019). The Valley Co-op is a member based cooperative that specializes in providing the community access to over 35 local suppliers’ products including fresh produce, meats, and dairy products. (City)

- Promotion for New Vendors and Event Programming – The Farmers’ Market offered three months free rent as a promotion to attract new vendors.  Event programming at the Farmers’ Market in 2018 included Spring Cleaning Yard Sale (April 21); May Day at the Market (May 5); Breakfast and Blues (June 2); Ice Cream at the Market (July 21); Harvest at the Market (Nov 3); Veterans Day Thank You (Nov 10) and Hubs Hug (Dec 1).  The City also increased social media marketing of the Farmers’ Market.

- Private Management Approach – Reposting the RFP for private management of the Farmers’ Market with modifications from the initial RFP remains an area of opportunity.  Modifying the RFP to receive proposals on a rolling basis until a viable private operator is identified is one possible option. (City)

Checking with staff

Catalyst Project #8 – Expanded and Targeted Home-Ownership Support:

GOALS: Market home ownership incentives and support Neighborhood 1st programs.  Establish annual rental licensing inspections, and continue excessive nuisance enforcement programs.

- Rental Registration Program – annual exterior inspections to provide additional support to protect neighborhoods. As of May 2019, there were 3,807 structures and 9,609 units that received notices to register. In August 2019, staff started sending notifications to owners of the “never inspected” units giving six weeks to schedule an inspection.  213 notices went out and 104 safety inspections were conducted.  With application of the Building Blocks software, anticipate identifying more properties that need to come into the program in 2020.  (City) Updated.

- Vacant Structures Program – As of February 12, 2020, there are currently 328 licensed vacant structures.  With application of the Building Blocks software, anticipate more properties coming into the program in March 2020.  Inspections of licensed vacant structures are ongoing to ensure protection of our neighborhoods and first responders from exterior blight and unsafe interior conditions.  Prioritization of vacant blighted properties for demolition is on-going. In 2019, the City completed the process for demolition of collapsing structures at 523 Summit Avenue, 57-61 E. Antietam Street (garages), and 335 N. Jonathan Street.  (City) Updated.

- Home-Ownership Program – The City was awarded a $150,000 Community Legacy grant in FY 2016 to assist with our acquisition/renovation efforts to create home-ownership opportunities.  This funding was utilized along with CDBG funding for the Homeownership project at 261 S. Prospect Street.  Completion of two homeownership units at 261 S. Prospect Street expected in Spring or early Summer 2019.  Assessment ongoing of other opportunities for this program in the three target neighborhoods.  This includes opportunities to repurpose cyclical tax sale properties for homeownership. (City and State)

- City Center and City Wide Residency Initiative – The City was awarded a $50,000 Community Legacy grant in late 2016 to replenish the Down Payment Assistance programs. Using $50,000 from City Economic Redevelopment funds, a total of $100,000 for the Down Payment assistance programs became available for eligible home buyers.  By the end of 2018, all of the funds were committed assisting three (3) new City Center homebuyers and ten (10) City Wide homebuyers. (City and State)

Checking with Staff

February 14, 2020